## Slide 1: Crazy Eights
By Victoria, Will, and Jack

## Slide 2: Introduction
Our Solution
—------------------
Multiplayer Functionality
Password Protected Lobbies
Full Crazy 8’s Functionality
User Signup / Sign In
Betting
Administrator Account
Advertising
Friends
Player Messaging
Client Eric Ebert
—---------------------
Requested: A functional multiplayer Crazy 8’s Game

## Slide 3: Architecture and Design

## Slide 4: Architecture and Design cont.
Classes were all in the backend
Classes: Game, Player, Deck, Card

## Slide 5: Persistence
NOSQL
Firebase
4 Collections
  Users
  Reports
  Conversations
    Messages

## Slide 6: Requirements and User Stories
Meeting with the client
User stories
Kanban board
Points and slices
Notes: Less text

## Slide 7
Notes: 23 user stories, taken from kanban
Stories starting with A are account related, P is player related, H is host related, and M is admin related
Pink icon is Will, Green is Jack, Multicolor is Victoria
Stories labeled H0.3 or P7.1 are slices determined during later sprints

## Slide 8: Development

## Slide 9: Sprint 1
Jack
  Play Card
  Draw Card
Victoria
  Start Game
  Create Lobby
Will
  CRUD For Accounts
Notes: Bigger table, organization

## Slide 10: Sprint 2
Jack
  Join Game
  Leave Game
  Play Card
Victoria
  Create Lobby
  Accept Friend
  View Games
Will
  Account Login / Sign up
  Change password

## Slide 11: Sprint 3
Jack
  End Game
  Connect users to game
Victoria
  Tutorial / Ads
  Technical Task: Improve UI
Will
  Add Friend
  Send/Read Messages
  Reports
  Change password

## Slide 12: Testing
Written with Jest
Backend game functionality was well covered
Webpage functions and components lacked in coverage
Neglected testing, something to consider for next time

## Slide 13: Reflection
No specific leader, we did not need one
Learned to communicate and work effectively as a team
Main barrier was lack of knowledge and time, which affected quality

## Slide 14: Demo